# Push 3 Brief — MAT / Methadone / Suboxone Service Hub + Blog Pull-Through

Client: Elev8 Centers Harlem | Quarter: Q2 2026 | Prepared: 2026-05-18

## Problem statement

Two parallel signals point at a major gap:

GBP advertises MAT — primary description names "medication-assisted treatment (MAT)" as core program. GBP Products list features the modality. No dedicated /services/medication-assisted-treatment page exists.

The blog already ranks for MAT-adjacent commercial intent — /blog/suboxone-strips-vs-suboxone-pills ranks pos 16-22 for 15,300 monthly volume (suboxone strips 9,900 + suboxone pills 5,400). And methadone clinic harlem ranks pos 9.7 on 138 imp organically — without an on-site MAT page.

The blog is the front door; the commercial page doesn't exist. Build it.

──────────────────────────────────────────────────

## Section 1 — `/services/medication-assisted-treatment` (MAT-01, M1)

Primary queries (current state vs target):

| Query | Volume | Current rank | Target (60d) |
| --- | --- | --- | --- |
| methadone clinic harlem | 138 imp | 9.7 | top 5 |
| methadone clinic nyc | 28 imp | 3.6 | already won |
| mat treatment nyc | unknown | not ranking | top 30 |
| medication assisted treatment nyc | unknown | not ranking | top 30 |
| suboxone clinic nyc | unknown | not ranking | top 30 |
| buprenorphine clinic nyc | unknown | not ranking | top 30 |

Page structure (required):

H1: Medication-Assisted Treatment (MAT) in Harlem, NYC — Methadone, Suboxone & Vivitrol

Hero block:

What MAT is (FDA-approved medication + counseling)

When MAT is the right level of care (opioid use disorder + alcohol use disorder)

Harlem location framing + same-day intake

The 4 MAT modalities (sub-section per modality with H2):

Methadone — daily dosing, OASAS-certified dispensing, when it's the right choice

Suboxone (Buprenorphine/Naloxone) — flexible dosing, who it works for, comparison to methadone

Vivitrol (Naltrexone) — monthly injection, naltrexone vs buprenorphine, no-opioid framing

Naltrexone (oral) — when oral is appropriate

MAT for which substance: Opioids (heroin, fentanyl, prescription pain meds) + Alcohol Use Disorder + Stimulant-overlap context

Clinical model:

OASAS-certified (verify on-site dispensing vs referral — Owner Ask)

Joint Commission accreditation context

Combined with CBT + trauma-informed therapy + dual-diagnosis support

Insurance & affordability:

Medicaid coverage for MAT (mandate detail)

Commercial carrier list

Access from across NYC:

Harlem-pin location + transportation

Borough access (link to BH-01/02/03 once built)

FAQ block (7–9 Qs):

"Is MAT the same as replacing one addiction with another?"

"How long do I stay on methadone?"

"Suboxone vs methadone — which is better?"

"Will my insurance cover MAT in NYC?"

"Is Elev8 an OASAS-certified methadone clinic?"

"Same-day MAT admission?"

"Vivitrol — once a month vs daily medication?"

"Can I get MAT as an outpatient?"

"What's the relapse rate on MAT vs without?"

CTA footer: 24/7 line + form + Maps embed

Target length: 2,200–2,800 words (depth signals authority on YMYL medical)

Schema:

MedicalBusiness (linked to homepage MedicalBusiness @id)

MedicalProcedure (with subtypes for each modality)

FAQPage

BreadcrumbList

Internal links FROM:

Homepage navigation

/services/drug-detox-services (post-detox transition to MAT)

/services/inpatient-rehabilitation-services (continuum context)

/services/dual-diagnosis (once DD-01 ships)

/blog/suboxone-strips-vs-suboxone-pills (commercial pull-through, see Section 2)

Borough hubs (once built — Brooklyn / Queens / Bronx residents accessing MAT)

Internal links TO:

/services/drug-detox-services (detox-to-MAT continuum)

/services/dual-diagnosis

Homepage /

──────────────────────────────────────────────────

## Section 2 — Blog refresh: `/blog/suboxone-strips-vs-suboxone-pills` (MAT-02, M2)

Why: 15,300 monthly volume at pos 16-22 with zero commercial pull-through. The blog post is the highest single source of MAT-intent traffic on the site.

Action (light-touch — preserve informational structure):

Add intro CTA box (above-fold, after first paragraph):

"If you or a loved one is considering Suboxone as part of MAT, Elev8 Recovery Center in Harlem offers OASAS-certified medication-assisted treatment. [Same-day admissions available →]"

Link to /services/medication-assisted-treatment (once MAT-01 ships)

Add end-block "When to seek MAT" section:

200-word block on clinical signs MAT is appropriate

Link to MAT hub + Harlem-specific intake

Update sidebar / related-posts module:

Move MAT hub link to top of related-posts

Add Article schema if missing (verify against existing RankMath output)

Acceptance:

2 commercial-pull-through links present on the page

Click-through from blog → MAT hub measurable in GA4 within 30 days

Blog post moves pos 16-22 → top 10 within 60d (boosted by internal-link strength from new MAT hub)

──────────────────────────────────────────────────

## Section 3 — Additional commercial pull-through blog refreshes

Apply the same light-touch refresh pattern to two other high-impression informational posts (BLG-01 / BLG-02 / BLG-03):

### `/blog/alcohol-detox-drink` (BLG-01)

Currently 2,000 vol at pos 11 for detox drinks for alcohol / detox alcohol drink

Add CTA box linking to /services/alcohol-detox-program

Add "When you actually need professional detox" end-block (informational → medical urgency framing — alcohol detox is the only withdrawal with serious medical risk for at-home attempts)

### `/blog/what-are-the-signs-that-my-body-is-detoxing` (BLG-02)

Currently 1,900 vol at pos 13 for detox cleanse symptoms

Add CTA boxes linking to /services/drug-detox-services AND /services/alcohol-detox-program

Frame as "If these signs are from drug or alcohol withdrawal, you may need medical supervision"

### `/blog/what-is-rehab` (BLG-03, M3)

Currently 2,400 vol at pos 19 for what does rehab mean

Add CTAs linking to the new /drug-rehab-new-york-city and /alcohol-treatment-new-york-city pages (once HP-01 + HP-02 ship)

Highest-leverage routing — top-of-funnel definitional intent + Harlem-pin specificity

Pattern across all 4 blog refreshes:

Don't rewrite the informational body — readers came for that

Add 2 commercial links per page (intro + outro)

Update internal-link sidebars to point to relevant service page

Acceptance: 2 commercial links present, click-through measurable

──────────────────────────────────────────────────

## Owner Asks (gating for MAT hub depth)

Methadone on-site dispensing vs referral? Page copy depends on this. OASAS-certified-dispensing language vs OASAS-referral-network language are different claims.

MAT modalities actually offered — confirm Methadone + Suboxone + Vivitrol + Naltrexone are all available, or scope the page to actual offerings.

MAT-specific intake flow — is MAT a 24h same-day admit or does it require a 48h+ assessment?

──────────────────────────────────────────────────

## Aggregate acceptance criteria

/services/medication-assisted-treatment page indexed within 14d of go-live

methadone clinic harlem moves pos 9.7 → top 5 within 60d

/blog/suboxone-strips-vs-suboxone-pills moves pos 16-22 → top 10 within 60d

Blog-to-service click-through visible in GA4 within 30d of blog refreshes

4 blog refreshes complete by end of M3