# Push 5 Brief — /suburb/ Consolidation + UES Depth Upgrade

Client: Elev8 Centers Harlem | Quarter: Q2 2026 | Prepared: 2026-05-18

## Problem statement

Two related issues in the /suburb/* URL structure:

Location cannibalization — 5 confirmed locations have 2+ /suburb/ pages targeting the same neighborhood with similar content. Authority is diluted across cannibals. Worst case: Harlem has 3 competing pages.

`/suburb/upper-east-side` underperforms — pos 24 for upper east side rehab (6,600 vol) + upper eastside rehab (6,600 vol) = 13,200 combined volume one push away from page 1. Same geography where Wellbridge dominates Maps cells (UES is the highest-leverage single-area concentration of gettable volume on the entire site).

──────────────────────────────────────────────────

## Section 1 — UES depth upgrade (UES-01, M1)

URL: /suburb/upper-east-side Primary queries: upper east side rehab (6,600), upper eastside rehab (6,600) Current rank: pos 24-25 Target (60d): top 10-15

### Why UES specifically

Three signals converging on the same geography:

Maps: Wellbridge (1622 York Ave UES) dominates UES + Midtown East across 5 of 8 Elev8-tracked Maps queries (11-18 cells per kw)

Organic: Elev8 already ranks pos 24 with a /suburb/upper-east-side page (better starting position than the 0-imp /suburb/ pages)

Volume: 13,200 combined monthly volume — single largest single-location organic opportunity in the entire ranked_keywords pull

A depth push on UES hits Wellbridge's home territory across both surfaces simultaneously.

### Content additions to existing page

Existing page is 1,087 words (verified via OnPage crawl). Target after upgrade: 2,200–2,800 words.

Neighborhood specifics block (add):

Sub-neighborhoods within UES: Lenox Hill, Yorkville, Carnegie Hill (link to existing /suburb/lenox-hill-ny, /suburb/yorkville if available)

Zip codes covered: 10021, 10028, 10044, 10065, 10075, 10128

Cross-streets framing (e.g. "UES residents from 59th to 96th street")

Transportation from UES to Elev8 Harlem (add):

Subway: 4/5/6 train direct from UES to 125th St (uptown trip ~10 min)

Car: Madison Ave / FDR Drive routes

Transportation assistance available for admissions

Why Elev8 vs UES-area providers (add — direct competitive framing):

Joint Commission accredited (not all UES facilities are)

OASAS-certified

Medicaid accepted (UES median income inverts the typical "rich-neighborhood" assumption — Medicaid-coverage demand exists)

Confidential off-block location

UES-resident FAQ block (add — 5-7 Qs):

"How long is the commute from UES to Elev8 Harlem?"

"Are there nearby family visitation options for UES residents during inpatient?"

"Will Manhattan-based insurance plans cover Elev8?"

"Can I keep work commitments while in IOP at Elev8 from UES?"

"Is there same-day admission for UES residents?"

"Privacy / discretion concerns for high-profile UES patients?"

Internal links FROM: Homepage, /rehab-centers-nyc (Page 4), Borough Brooklyn/Queens hubs (cross-link from "From other Manhattan neighborhoods" section)

Internal links TO: All 5 existing service pages, MAT hub (once built), dual-diagnosis hub (once built), /suburb/central-harlem-ny, /suburb/lenox-hill-ny, /suburb/yorkville

### Schema additions

Verify existing schema; add if missing:

Place schema for UES geographic entity

FAQPage for the new FAQ block

BreadcrumbList (Home → Locations → UES)

### Acceptance

Page word count from 1,087 → 2,200+ within M1

6 new internal links (3 from / 3 to) deployed

Ranks pos 24 → pos 10-15 on upper east side rehab within 45 days

URL inspection re-submit after publish

──────────────────────────────────────────────────

## Section 2 — /suburb/ cannibal consolidations (CON-01 through CON-05)

5 confirmed location cannibals. Strategy per location: identify the winner page (highest GSC clicks + best rank) and 301 the losers to it.

### CON-01: Harlem — 3-way cannibal (M1)

| Path | GSC imp 90d | Clicks | Avg pos | Decision |
| --- | --- | --- | --- | --- |
| /suburb/central-harlem-ny | 7,106 | 29 | 5.7 | KEEP — winner |
| /suburb/stress-free-recovery-center-in-west-harlem-ny | 1,050 | 2 | 6.7 | 301 → central-harlem-ny |
| /suburb/rehab-center-in-east-harlem-ny | 658 | 2 | 10.1 | 301 → central-harlem-ny |

Action:

2x 301 redirects deployed

Remove the 2 loser URLs from XML sitemap

Submit URL inspection on central-harlem-ny

Acceptance:

2x 301s deployed within 14d

Old URLs return 301 status (validate with curl)

Sitemap clean (validate at /sitemap.xml)

### CON-02: Hamilton Heights (M1)

| Path | GSC imp 90d | Avg pos | Decision |
| --- | --- | --- | --- |
| /suburb/dedicated-recovery-center-in-hamilton-heights-ny | 198 | 12.5 | KEEP (higher imp, better rank) |
| /suburb/hamilton-heights-ny | 72 | 19.9 | 301 → dedicated-recovery-center variant |

Note: Counterintuitive — the longer kw-stuffed slug actually outperforms the clean slug here. Verify with GSC click data before deciding. If clean slug has more brand-recall potential, consider keeping the clean slug + rewriting it.

### CON-03: Morningside Heights (M1)

| Path | GSC imp 90d | Avg pos | Decision |
| --- | --- | --- | --- |
| /suburb/premier-recovery-center-in-morningside-heights-ny | 182 | 15.5 | KEEP (better rank) |
| /suburb/morningside-heights-ny | 145 | 29.0 | 301 → premier-recovery-center variant |

Same counterintuitive pattern; same verification step.

### CON-04: Riverside (M2)

| Path | GSC imp 90d | Avg pos | Decision |
| --- | --- | --- | --- |
| /suburb/professional-addiction-rehab-in-riverside-dr-ny | 34 | 20.1 | Both low — consider 301-ing BOTH to /suburb/upper-west-side |
| /suburb/rehab-center-in-riverside | 2 | 31.5 | 301 → UWS |

Both pages are functionally near-dead. Consolidate to UWS to strengthen the larger UWS hyperlocal page.

### CON-05: Mount Eden (M2)

| Path | GSC imp 90d | Avg pos | Decision |
| --- | --- | --- | --- |
| /suburb/rehab-center-in-mount-eden | 199 | 25.9 | 301 → /locations/bronx (once BH-03 ships) |
| /suburb/reliable-addiction-rehab-in-mt-eden-ny | 12 | 30.1 | 301 → /locations/bronx |

Mount Eden is in the Bronx. Both pages 301 to the new Bronx borough hub when BH-03 publishes. This is the cleanest pattern — losers feed into a stronger parent.

──────────────────────────────────────────────────

## Sitemap + index maintenance after consolidation

After all 5 consolidation sets are deployed:

Sitemap update — remove 6+ 301'd URLs from XML sitemap

GSC URL inspection — submit the 5 winner URLs for re-indexing

Internal-link audit — find any pages that link to the 301'd URLs and update internal links to point at the winner. Highest-priority cleanup is the homepage navigation footer + breadcrumb structure.

Verify 301 chain depth — no 301 should redirect to another 301 (single hop only)

──────────────────────────────────────────────────

## Aggregate acceptance criteria

UES page upgrade complete by end of M1 (2,200+ words, 6+ new internal links, schema validated)

UES ranks pos 24 → 10-15 on upper east side rehab within 45d of publish

7+ /suburb/ 301 redirects deployed correctly (validated with curl)

Sitemap clean

Internal-link cleanup complete (no internal links pointing at 301'd URLs)

/suburb/central-harlem-ny Harlem authority strengthened — ranks pos 5.7 → top 3 on Harlem queries within 60d (indirect lift from consolidation)

## Non-asks

No site-wide /suburb/ template rewrite (out of scope — the kw-stuffed slugs themselves can stay; just remove the dupes)

No new /suburb/ pages this quarter (focus is consolidation + 3 borough hubs in Push 2)

No /suburb/ → /locations/ migration (URL structure too embedded; addressed in Q3+ if needed)