Push 2 Brief — Service-Page Rebuild + Homepage NAP + Page Refresh

| Client: Urban Recovery (Red Hook Brooklyn) | Quarter: Q2 2026 | Prepared: 2026-05-18 |
| --- | --- | --- |

Problem statement

Urban Recovery's service pages currently leak 100% of organic clicks on 9,269 local-intent queries that rank pos 1–3. The conversion-leak headline:

| Query | Imp 180d | Clicks | Avg pos | URL |
| --- | --- | --- | --- | --- |
| recovery center brooklyn | 13,770 | 0 | 3.55 | /services/* |
| drug rehab new york city | 7,100 | 1 | 3.2 | /services/* |
| alcohol rehab brooklyn | 4,300 | ~5 | 2-3 | /services/alcohol-detoxification-service |
| opioid detox brooklyn | 880 | ~3 | 2-3 | /services/opioid-detoxification-services |
| benzo detox brooklyn | 310 | ~2 | 1-3 | /services/benzodiazepines-detox-services |

The GBP authority is converting on the GBP-tagged homepage path (/?utm_source=gmb = 3,275 clicks / 1.18% CTR — the highest non-blog converting URL on the site). The organic SERP entries on /services/* rank pos 1–3 but leak 100% of clicks because the pages are 700-1,000-word doorway templates with no JSON-LD, no intake-form depth, no Areas We Serve enumeration.

Compounded by: Homepage LocalBusiness JSON-LD telephone is 646-960-6656 — the GBP canonical is 646-347-1892. Entity-trust mismatch in the only schema block on the site (HP-01 one-line fix M1).

Why Push 2 second: GBP depth (Push 1) gets the pin to dominance parity; service-page rebuild converts that authority into organic clicks. HP-01 + SP-01 + SP-02 + ON-02 = the full conversion-surface fix.

____________________________________________________________

Section 1 — `/services/alcohol-detoxification-service` upgrade (SP-01, M2)

URL: /services/alcohol-detoxification-service (existing; PA-02)

Primary query: alcohol detox brooklyn

Secondary queries: alcohol rehab brooklyn (LD pin-rank 2.16) · medical alcohol detox brooklyn · alcohol detox new york

Current: 872 words / 0 JSON-LD / pos 1-3 / near-zero CTR

Target (60d): Top 3 + CTR ≥3%

Page sections (required):

H1: Alcohol Detox in Brooklyn — Medical Supervision at Urban Recovery Red Hook

Hero block:

Medical-supervision protocol — 24-hour intake + CIWA + benzo-taper for severe withdrawal

Same-day admission framing

Red Hook location (411 Van Brunt St) + transportation context

Women-owned / LGBTQ+-affirming / transgender-safespace differentiator

Clinical model:

CIWA-Ar scoring at intake

Benzodiazepine taper protocol for moderate-to-severe withdrawal (Ativan or Librium)

Daily medical monitoring (vital signs, hydration, electrolyte balance)

Nutritional support + thiamine + folate

Why medical detox is safer than at-home detox (alcohol is the only withdrawal with seizure + DT risk)

What to expect (day-by-day framing):

Day 1: intake assessment + CIWA scoring + medication initiation

Days 2-3: peak withdrawal management

Days 4-7: stabilization + co-occurring assessment

Discharge planning + step-down to outpatient or residential

Insurance & affordability:

Medicaid acceptance (gated on Owner Items #2 confirmation)

Commercial carrier list: Aetna + Cigna + BCBS (Owner Items #2)

Verify-insurance step ("call 646-347-1892 and we'll verify in 5 minutes")

Areas We Serve:

Red Hook + Carroll Gardens + Gowanus + Park Slope + Boerum Hill + Sunset Park + Downtown Brooklyn + Brooklyn Heights + DUMBO + Fort Greene

Cross-link to each /locations/* hub

MAT-adjacency context:

When alcohol-detox transitions to MAT (Naltrexone or Acamprosate for alcohol-use disorder)

Cross-link to upgraded /services/opioid-detoxification-services (which covers MAT in M3)

FAQ block (5-7 Qs):

"How long is alcohol detox?"

"Is alcohol withdrawal dangerous?" (yes — seizure + DT risk)

"Will my insurance cover alcohol detox in Brooklyn?"

"Can I detox at home from alcohol?" (medically risky — explain why)

"Same-day admission for alcohol detox?"

"Do you accept Medicaid for alcohol detox?"

CTA footer: Phone 646-347-1892 + intake form + Maps embed

Target length: 1,400–1,600 words

Schema:

MedicalBusiness (linked to homepage MedicalBusiness @id post HP-01 fix)

Service (alcoholRehabilitation)

FAQPage for FAQ block

BreadcrumbList

Internal links FROM (per Internal_Linking_Map.csv):

IL-01: / (homepage) primary nav under Services + hero CTA

IL-02: /locations/red-hook-ny (LP-02_M1 hub) body "Services we offer"

IL-03: /locations/carroll-gardens-red-hook body "Services"

IL-04: /locations/gowanus body "Services"

IL-32 (M2): /locations/recovery-center-in-sunset-park-ny body "Services" (post LP-02_M2 upgrade)

IL-35/37 (M2): /locations/park-slope-ny + /locations/boerum-hill-ny

Internal links TO:

IL-05: /admission-overview hero CTA + end-block (conversion pull-through)

IL-06: /services/opioid-detoxification-services body "Polysubstance use"

Acceptance:

Page live at 1,400+ words

Service + LocalBusiness + FAQPage schema validate (Schema.org validator pass)

RRT (Rich Results Test) pass

Request Indexing submitted within 14d

30-day post-publish CTR delta captured in REP-02 — target ≥3% on recovery center brooklyn

____________________________________________________________

Section 2 — `/services/opioid-detoxification-services` upgrade with MAT positioning (SP-02, M3)

URL: /services/opioid-detoxification-services (existing; PA-03)

Primary query: opioid detox brooklyn

Secondary queries: opioid rehab brooklyn · mat treatment brooklyn · suboxone clinic brooklyn · buprenorphine treatment new york

Current: ~800-1,000 words / 0 JSON-LD / pos 1-3 / near-zero CTR

Target (60d): Top 3 + CTR ≥3%

Same template as SP-01 with opioid-specific clinical content.

Page sections:

H1: Opioid Detox & MAT in Brooklyn — Urban Recovery Red Hook

Hero block:

Medical-supervision protocol — Buprenorphine + Naltrexone + Vivitrol availability

Same-day MAT admission

Red Hook location + intake

LGBTQ+-affirming / women-owned / transgender-safespace

The 3 MAT modalities sub-section per modality with H2:

Buprenorphine (Suboxone) — flexible dosing, who it works for, comparison to methadone

Naltrexone (oral) — when oral is appropriate, opioid-free framing

Vivitrol (extended-release Naltrexone) — monthly injection, who it fits

(Conditional: Methadone if Owner Items #1 confirms on-site dispensing — otherwise referral-network framing)

What to expect on opioid detox + MAT:

Intake assessment + COWS scoring

Day 1: medication initiation (typically Buprenorphine)

Days 2-7: stabilization

MAT continuation post-detox (long-term medication management)

Why MAT is not "replacing one addiction with another" (FDA-supported clinical framing)

For which substance:

Heroin / fentanyl / prescription opioids (oxycodone / hydrocodone / morphine)

Polysubstance: opioid + benzo, opioid + alcohol overlap

Cross-link to /services/benzodiazepines-detox-services for benzo overlap

Insurance & affordability:

Medicaid MAT coverage (federal mandate)

Commercial carrier list (Owner Items #2)

Verify-insurance step

Areas We Serve:

Same 10-neighborhood enumeration as SP-01

FAQ block (7-9 Qs):

"Is MAT replacing one addiction with another?"

"How long do I stay on Suboxone?"

"Suboxone vs Vivitrol — which is right?"

"Will my insurance cover MAT in Brooklyn?"

"Same-day MAT admission?"

"Can I get MAT as an outpatient?"

"Do you offer methadone?" (gated on Owner Items #1)

CTA footer: Phone 646-347-1892 + form + Maps embed

Target length: 1,400-1,600 words

Schema: Same as SP-01 with MedicalProcedure subtypes per MAT modality.

Internal links FROM (per Internal_Linking_Map.csv):

IL-07: / primary nav

IL-08: /locations/red-hook-ny body "Services"

IL-11: /blog/medicaid-detox-brooklyn body + end-block (CON-03 Q-format article publishes M3 — cross-pollinates)

Internal links TO:

IL-09: /services/alcohol-detoxification-service body "Polysubstance"

IL-10: /admission-overview hero CTA

Acceptance:

Page live at 1,400+ words

Service + LocalBusiness + FAQPage + MedicalProcedure schema validate

RRT pass

Request Indexing submitted within 14d

30-day CTR delta captured

____________________________________________________________

Section 3 — Homepage NAP JSON-LD fix (HP-01, M1)

URL: / (homepage)

Action: One-line view-source schema edit

Specific change:

LocalBusiness JSON-LD telephone property

FROM: +1-646-960-6656

TO: +1-646-347-1892 (GBP canonical)

No other on-page changes required. This is the only schema block sitewide.

Workflow:

View-source on urbanrecovery.com/

Locate LocalBusiness JSON-LD block

Replace telephone value

RRT pass (validator.schema.org)

Deploy via WordPress / theme file edit

Request GSC re-crawl

Acceptance:

View-source confirms GBP-canonical phone in JSON-LD

RRT pass

GSC re-crawl requested

Status logged in Urban_Recovery_Pages_Action_List.csv row PA-01

____________________________________________________________

Section 4 — Page refresh on 12 conversion-intent URLs (ON-02, M2)

Scope: Visible page elements (H1 + hero + body + intake CTA + phone) per feedback_hqdm_on_page_visible_only.md. No meta-description work (not a strategic lever per feedback_dont_overweight_meta_descriptions.md). No schema deploy this quarter beyond SP-01/SP-02 — full schema rollout is Q3.

12 URLs (per `Urban_Recovery_Pages_Action_List.csv` rows PA-05 through PA-14):

| Row | URL | Why | Specific changes |
| --- | --- | --- | --- |
| PA-05 | /services/short-term-residential-program | Counter SNF category drift (Push 4 section 1) | H1 to "Inpatient Drug & Alcohol Rehab in Brooklyn — 24-Hour Medical Supervision". Hero explicit "inpatient" framing. Body "Why inpatient vs SNF" block. Intake CTA above fold. |
| PA-06 | /services/alcohol-detoxification-service | Covered by SP-01 PA-02 full upgrade M2 | (subsumed) |
| PA-07 | /services/drug-detoxification-services | Part of 9,269-query bleed cluster | H1 to "Drug Detox in Brooklyn — Medical Supervision at Urban Recovery". Substances we detox enumeration with links to specific service pages. Intake CTA above fold. |
| PA-08 | /services/benzodiazepines-detox-services | Same cluster | H1 to "Benzodiazepine Detox in Brooklyn — Medically Supervised Taper". Hero emphasizes seizure risk of unsupervised benzo withdrawal. Taper protocol body. |
| PA-09 | /admission-overview | High-intent conversion page | H1 emphasizes 24-hour same-day-admission + Red Hook. Hero walks through 4-step admission flow. Body: insurance verification + transportation + Areas We Serve. |
| PA-10 | /about-us | Hide-the-differentiator problem | Lead with women-owned + LGBTQ+ + transgender-safespace differentiators in hero. Clinical-lead bio block (Owner Items #4 gated). |
| PA-11 | /reviews | Conversion-adjacent page | Featured 3-5 positive recent reviews with intake CTA between blocks. |
| PA-12 | /our-programs-overview | Program directory | Program table linking to /services/*. Intake CTA above fold. |
| PA-13 | /contact | Conversion page | Phone hero-prominent. 24/7 framing. Map embed verified pointing to 411 Van Brunt. |
| PA-14 | /insurance | High-intent | Medicaid acceptance hero (Owner Items #2 gated). Commercial-carrier list. Verify-insurance step. |

Workflow per URL:

Pre-edit screenshot

WordPress visible-elements edit

Post-edit screenshot

Verify intake phone matches GBP canonical (646-347-1892)

Verify body links route per Internal_Linking_Map.csv

GSC URL Inspection re-crawl submission

CTR delta captured 30 days post-deploy in REP-02

Acceptance:

12 URLs have visible page refreshes deployed

Screenshots filed per URL pre/post

GSC URL Inspection re-crawl submitted

30-day CTR delta logged per URL

____________________________________________________________

Aggregate acceptance criteria

HP-01 NAP fix deployed M1 W1

SP-01 + SP-02 service-page upgrades indexed within 14d of publish

12 ON-02 URLs refreshed in M2 with screenshot evidence

recovery center brooklyn CTR moves 0% → ≥3% within 60d of SP-01 publish

/services/alcohol-detoxification-service ranks top-3 within 60d

/services/opioid-detoxification-services ranks top-3 within 60d

30-day CTR delta logged per URL in Urban_Recovery_Reporting_Master_Template.csv

Owner asks (Push 2)

OASAS license number — needed for SP-01/SP-02 credential block + OFF-Citations_M1 (CARF/Joint Commission)

Insurance carriers in-network confirmation — Aetna + Cigna + BCBS verification gates accurate insurance copy on SP-01/SP-02/ON-02-Insurance + OFF-Citations_M2 insurance directories

CARF certification status — gates SP-01/SP-02 credential framing + OFF-Citations_M1; substitute Joint Commission Behavioral Health if not in place

MAT modality scope — gates SP-02 methadone copy (on-site dispensing vs referral-network framing)

Non-asks

No meta-description work — not a strategic lever per feedback_dont_overweight_meta_descriptions.md

No full SP-03 rebuild of /services/short-term-residential-program — visible refresh only this quarter; full rebuild Q3 after SP-01/SP-02 template proven

No sitewide schema deploy — Q3 phase; SP-01/SP-02 are the schema-proof-of-template URLs