Push 3 Brief — Cross-Borough Location-Page Upgrades + LP-01 Data-Driven Cleanup

| Client: Urban Recovery (Red Hook Brooklyn) | Quarter: Q2 2026 | Prepared: 2026-05-18 |
| --- | --- | --- |

Problem statement

Urban Recovery's pin has zero Maps reach beyond the 3.25-mi grid radius. DataForSEO Maps SERP at 5 Brooklyn anchor coords (Coney Island / Downtown Brooklyn / Williamsburg / Crown Heights / Sunset Park) returns UR in 8 of 40 cells, all at the Red Hook pin. UR appears zero times at the 4 other coords.

Cross-borough capture is organic-only. The 96 /locations/* URLs already exist (same agency template as Surfpoint Recovery — verbose-slug + clean-slug doorways). Live HTTP probe + GSC pull on the cross-borough URLs shows:

| URL | Words | Imp 90d | Clicks 90d | Avg pos | Schema |
| --- | --- | --- | --- | --- | --- |
| /locations/red-hook-ny | 1,679 | 2,038 | 15 | 30 | None |
| /locations/carroll-gardens-red-hook | 814 | 479 | 2 | 32.6 | None |
| /locations/gowanus | 1,224 | 291 | 0 | 22.6 | None |
| /locations/park-slope-ny | 805 | 453 | 2 | — | None |
| /locations/boerum-hill-ny | 1,686 | 606 | 8 | — | None |
| /locations/recovery-center-in-sunset-park-ny | 1,722 | 3,152 | 26 | 19.58 | None |
| /locations/leading-rehab-center-in-downtown-brooklyn-ny | 1,244 | 56 | 1 | 21.1 | None |
| /locations/rehab-center-in-crown-heights-ny | 1,557 | 717 | 0 | 23 | None |

The lift is structural, not new builds. Every cross-borough target already has a verbose-slug page in the sitemap with 800-1,700 words. The bottleneck is schema (none of the 8 have any) + intake-form depth + Areas We Serve enumeration + internal-linking. Per feedback_hqdm_location_pages_fill_not_kill.md — fill matrix gaps + small-level 301 redundant ones to MAIN canonicals; NEVER bulk NOINDEX.

Plus LP-01 cleanup: 96 URLs need GSC-driven decisioning (REFRESH on-topic bleeding / REMOVE 0-click / LEAVE traffic-earning).

Why Push 3 third: GBP depth (Push 1) + service-page conversion fix (Push 2) get the pin and the high-conversion pages to parity; Push 3 extends grid coverage organically into the 5-coord cross-borough matrix where Maps physically can't reach.

____________________________________________________________

Section 1 — LP-02_M1 in-radius anchor upgrades (M1)

Target URLs (3):

/locations/red-hook-ny (PA-15) — Red Hook hub; 1,679 words / 0 schema; rank 30 → 12

/locations/carroll-gardens-red-hook (PA-16) — adjacency 0.4 mi NE; 814 words / 0 schema; rank 32.6 → 15

/locations/gowanus (PA-17) — adjacency 0.8 mi NE; 1,224 words / 0 schema; rank 22.6 → 12

Upgrade workflow per URL:

Content audit of current page (do not rewrite the body — audit then add):

Is there an intake form embedded with phone 646-347-1892? If not → add

Is there an insurance section with Medicaid mention? If not → add

Is there an Areas We Serve enumeration listing 5+ adjacent neighborhoods? If not → add

Are there internal links to all 5 /services/* + /admission-overview? If not → add per Urban_Recovery_Internal_Linking_Map.csv rows IL-19 through IL-28

Targeted content additions where the audit flagged gaps:

Intake form (above-fold positioning where possible)

Insurance block (Medicaid + commercial carriers — gated on Owner Items #2)

Areas We Serve enumeration (3-5 adjacent neighborhoods with internal-link)

Internal-link block to /services/* hubs

Schema deploy (the structural lift):

LocalBusiness JSON-LD with @id linked to homepage MedicalBusiness @id (post HP-01 fix)

BreadcrumbList (Home → Locations → [Neighborhood])

Verify on validator.schema.org + RRT pass

Internal-link deployment per IL-19 through IL-28:

Footer "Service Areas" → each hub

Hub-to-service routing block: 5 internal links to /services/* per hub

Sibling-anchor cross-link block (Red Hook ↔ Carroll Gardens ↔ Gowanus)

Request Indexing via GSC URL Inspection post-deploy

Page-level acceptance criteria:

All 3 URLs have content audits completed

Targeted content additions deployed where gaps existed

LocalBusiness + BreadcrumbList JSON-LD validates

RRT pass

6-8 internal links per hub deployed (3-5 inbound + 5 outbound)

Request Indexing submitted

Row Status = LIVE in working sheet

Rank tracking baseline set in REP-02

____________________________________________________________

Section 2 — LP-02_M2 adjacency + cross-borough upgrades (M2)

Target URLs (3):

/locations/park-slope-ny (PA-18) — adjacency 1.5 mi E; 805 words / 0 schema; rank → 15

/locations/boerum-hill-ny (PA-19) — adjacency 1.7 mi NE; 1,686 words / 0 schema; rank → 12

/locations/recovery-center-in-sunset-park-ny (PA-20) — cross-borough 1.7 mi S; 1,722 words / 0 schema; rank 19.58 → 10

Sunset Park is the primary diffusion target. Single highest-leverage cross-borough URL on the site: 3,152 imp at avg pos 19.58 with 26 clicks already — significant CTR headroom once schema + intake form land.

Same upgrade workflow as M1. Per-URL internal links per Internal_Linking_Map.csv rows IL-29 through IL-38:

Footer "Service Areas" → 3 new entries

Hub-to-service routing block

Sunset Park-specific: cross-link to Red Hook anchor (IL-34) "Red Hook location (3 mi N)" — extends the organic cross-borough authority backward to anchor

Sunset Park additional content additions (beyond standard audit):

"How to reach Urban Recovery from Sunset Park" transportation block (R train 53rd St → Carroll St; B61 bus direct; Gowanus Expy I-278 north to Hamilton Ave exit)

"Why Sunset Park residents choose Urban Recovery" — Medicaid acceptance + transgender-safespace + women-owned framing

Sub-neighborhood mentions: Sunset Park + Greenwood + Industry City + Bay Ridge adjacency

Page-level acceptance:

All 3 URLs upgraded with schema + RRT pass + Request Indexing

Sunset Park ranks pos 19.58 → top-10 within 60d of publish

Park Slope + Boerum Hill rank improvements tracked

____________________________________________________________

Section 3 — LP-02_M3 cross-borough conditional upgrades (M3)

Target URLs (2):

/locations/leading-rehab-center-in-downtown-brooklyn-ny (PA-21) — cross-borough 1.6 mi NE; 1,244 words / 0 schema; rank 21.1 → 15

/locations/rehab-center-in-crown-heights-ny (PA-22) — cross-borough 3.8 mi NE; 1,557 words / 0 schema; rank 23 → 15

M3 W1 gate: Check REP-02 cross-borough delta before committing both upgrades. If the 5-coord matrix has moved on Downtown Brooklyn / Crown Heights via M1-M2 GBP + off-page micro-area work alone, may defer one or both to Q3.

Same upgrade workflow as M1-M2. Per-URL internal links per Internal_Linking_Map.csv rows IL-39 through IL-46.

Crown Heights specific framing:

LSA Recovery Crown Heights is weakening (-38 cells) — UR Crown Heights URL has opportunity to fill freed cells

Sub-neighborhood mentions: Crown Heights + Prospect Heights + Bed-Stuy adjacency

Downtown Brooklyn specific framing:

Brooklyn Heights + DUMBO adjacency

Transportation: F train Jay St-MetroTech → Carroll St; 2/3 Borough Hall → Atlantic Ave-Barclays + B61

Page-level acceptance:

2 URLs upgraded OR documented deferral decision in REP-03 W1

RRT pass + Request Indexing per upgraded URL

Rank tracking captured

____________________________________________________________

Section 4 — LP-01 data-driven 96-URL cleanup (M1-M3)

Per `feedback_hqdm_location_pages_fill_not_kill.md` — act on data, not geography. NEVER bulk NOINDEX/410. Production at scale never paused.

M1 W1: 96-URL GSC pull into Urban_Recovery_Location_Pages_Plan_3Month.xlsx working sheet (existing). Per-URL data:

Impressions 365d

Clicks 365d

Avg position

Imp trend (current 90d vs prior 90d)

On-topic vs off-topic classification (regex match against brand + service-vertical terms)

Existing-traffic vs zero-traffic flag

Per-URL decisioning rule (LP-01):

| Cohort | Criteria | Action |
| --- | --- | --- |
| REFRESH bleeding on-topic | Imp trend < −50% AND clicks_365d > 5 AND on-topic | Title + intro + internal-links rewrite + Request Indexing |
| REMOVE 0-click | Clicks_365d = 0, any geography | 301 to in-borough canonical (/locations/red-hook-ny) OR /services/* OR 410 if orphan |
| LEAVE ALONE | Everything else (content + traffic) | No action — stays live |

M1 batch (top 3 bleeding by impression volume + 0-click cohort 301s):

3 refresh URLs from REFRESH cohort, sequenced by impression volume

0-click cohort 301 deployments (likely 15-30 URLs based on Surfpoint pattern)

Internal-link cleanup post-301 per Internal_Linking_Map.csv row IL-58

M2 batch (LP-01_M2): 3 additional refresh URLs from cohort

M3 batch (LP-01_M3): 3 additional refresh URLs from cohort

Acceptance per month:

3 URLs refreshed with Request Indexing submission

0-click cohort 301s verified via HTTP probe (return 301 status, single hop, not 302)

Internal-link cleanup verified — no remaining internal links pointing to 301'd URLs

Working sheet Status column updated per row

____________________________________________________________

Section 5 — Blog refresh cadence (CON-05/06/07)

Scope: 3 bleeding on-topic posts per month from the blog inventory (674 of 792 sitemap URLs are /blog/). On-topic = detox / withdrawal / MAT / dual-diagnosis cluster. Off-topic high-traffic posts (claustrophobia 1.25M imp; drinking calculators) stay live but get no refresh hours* per feedback_blog_topical_relevance.md.

Per `feedback_hqdm_blogs_are_deliverable.md` — blogs are primary HQDM deliverable; refresh on-topic bleeding; deprioritize off-topic; don't badmouth.

Per-post refresh workflow:

Title rewrite (preserve URL; just title + H1)

Intro rewrite (first 200 words; add internal-link to relevant /services/*)

Internal-link block addition (3-5 links to /services/* + /admission-overview)

Request Indexing submission

M1 (PA-27): 3 bleeding on-topic posts; filter Blog_Refresh sheet month=M1

M2 (PA-28): 3 bleeding on-topic posts; filter month=M2

M3 (PA-29): 3 bleeding on-topic posts; filter month=M3

Acceptance per month:

3 posts refreshed

Request Indexing submitted per URL

Post-publish 30-day rank/CTR delta in REP-02

____________________________________________________________

Aggregate acceptance criteria

8 /locations/* URLs upgraded with LocalBusiness + BreadcrumbList schema by M3 close (3 M1 + 3 M2 + 2 M3 conditional)

Cross-borough 5-coord matrix moves 8/40 → 14/40 cells (M3 target)

/locations/recovery-center-in-sunset-park-ny ranks pos 19.58 → top 10 within 60d (primary diffusion target)

LP-01 96-URL working sheet populated W1 M1

0-click cohort 301s deployed M1 (verified HTTP probe)

9 bleeding on-topic blog posts refreshed across Q2 (3/month)

62 internal links deployed per Urban_Recovery_Internal_Linking_Map.csv rows IL-19 through IL-46 + IL-58/59

Rank tracking baseline + 30-day deltas captured per URL in REP-02

Owner asks (Push 3)

None gating beyond the cross-Push asks. LP-02 upgrades are HQDM-side execution.

Non-asks

*No bulk NOINDEX or 410 of /locations/ URLs** — per feedback_hqdm_location_pages_fill_not_kill.md

*No new /locations/ builds** — the existing URLs cover the cross-borough matrix; lift is content + schema + internal-link

*No /locations/ → /[neighborhood]-rehab/ migration** — URL structure stays

No off-topic blog refresh hours — off-topic high-traffic posts stay live but get zero refresh hours

No Manhattan / Queens / Bronx / Staten Island upgrades — Q3+ scope; UR is a single-pin Brooklyn inpatient and out-of-borough doorways are LP-01 removal candidates if 0-click